HUNGER.

— BRAND & GROWTH TRACK · PRE-RAISE

Make the worldview travel for free.

Owner: Josh — co-founder, marketing, branding & product direction. Your job this phase: lock the product’s voice, write FIG’s spine, and build the 200-person audience without spending a dollar.

CONFIDENTIAL · CO-FOUNDER TRACK · IN LINE WITH BETA SPRINT PLAN V2

— YOUR MANDATE

Two of the three things that gate this whole phase are yours: the audience, and FIG’s voice. Engineering can’t out-run a beta with no one to put it in front of, and FIG can’t ship without a prompt that has a spine. Both are on you.

Your tasks, by sprint.

SPRINT 0  Lock & Unblock

WEEK 1   Decisions and groundwork.

| TASK | WHEN | DONE WHEN |
| --- | --- | --- |
| Co-drive the numbers decision ↳ Joint with Engineering | Wk 1 | Bring the ICP / Maya-relapse argument to the table. One written answer; every screen matches it. |
| Co-sign the beta MVP cut list ↳ Joint with Engineering | Wk 1 | Protect bands-not-digits and guard against numbers creep. In/out list signed. |
| Build the waitlist as a status object | Wk 1 | Live and capturing emails, with a referral mechanic — “Founding 1,000,” move up the list to unlock a founding-member shirt. |
| Finish the manifesto long-form | Wk 1 | Draft survives a read-aloud. No product pitch attached — it’s a flag, not an ad. |
| Draft the 8-week pre-raise content calendar | Wk 1 | Build-in-public cadence mapped across the founder accounts. |

SPRINT 1  Build & De-risk

WEEKS 2–4   Voice, and the growth engine on.

| TASK | WHEN | DONE WHEN |
| --- | --- | --- |
| Write FIG system prompt v1 ↳ Hands to Engineering | Wk 2–3 | Voice rules, refusal logic, and off/on behavior. Versioned, with explicit refusal cases for restriction. |
| Publish the manifesto everywhere | Wk 2 | Single web page + X thread + IG/TikTok carousel, all live. |
| Build + work the 30-creator seed list ↳ Shirts from Biz micro-run | Wk 2–4 | 30 aligned mid-tier creators contacted; manifesto (and a shirt where ready) hand-delivered. |
| Launch the Diet App Graveyard prompt | Wk 3 | UGC template + hashtag live; the three of you post your own deletions first. |
| Start the one-city IRL motion | Wk 3–4 | First run-club meetup or gym sticker drop completed. |
| Court recovery-aware writers | Wk 4 | 3 warm conversations toward earned media. |

SPRINT 2  Harden & Beta

WEEKS 5–7   Fill the beta; build the story.

| TASK | WHEN | DONE WHEN |
| --- | --- | --- |
| Recruit + confirm 200 beta users BLOCKER ↳ App ready + sign-off | Wk 5–7 | 200 confirmed from the waitlist, with access scheduled. |
| Cut beta onboarding copy + Verdict share-assets ↳ Hands to Engineering | Wk 5–6 | Onboarding copy and shareable Verdict templates shipped to the build. |
| Hold the founder-POV drumbeat | Wk 5–7 | 5–7 posts/week sustained across founder accounts. |
| Start the raise traction narrative ↳ Retention data from Eng | Wk 7 | Screenshots + retention anecdotes assembled into a story for partners. |

— THE LINE YOU DO NOT CROSS Punch up, never down. The voice is built to push against the diet industry — counter-position diet-culture content publicly, and the reach is free. But the rule is absolute: punch at institutions, never at users. And never market into eating-disorder recovery spaces. Show up there as a human who contributes, or stay out entirely. The moment HUNGER looks like it’s farming vulnerable people for installs, the ethics moat becomes the liability that ends us. This is the one place “growth” and “brand” can fatally diverge.

— THE GRASSROOTS PLAYBOOK

Zero budget. Maximum noise.

Ten moves that cost time and nerve, not money. Run as many as you can hold the quality bar on.

01 · The manifesto is the product before the product.

It’s engineered to be screenshotted — so let it be the first thing that exists. A beautiful standalone page, an X thread, and a carousel. No “download our app” attached; the worldview travels further naked than wrapped around a CTA.

First move: Publish the long-form by end of Sprint 1, on every surface, the same day.

02 · Build in public.

Document the build — the wins, the screwups, the “here’s what we got wrong this week.” It costs nothing but candor and it manufactures the “I was here before it was big” founding cohort that becomes your loudest evangelists.

First move: Three founder posts a week across X and TikTok, starting Week 1.

03 · Seed creators — gift the flag, don’t buy the post.

This is the arbitrage. Anti-diet and recovery-aware creators (50K–500K) genuinely want to be associated with this worldview — their audience is your ICP and the alignment is real. You’re not buying ads; you’re handing them a flag that’s already on-brand for them to wave. The aligned ones post for free.

First move: Build the 30-name list in Sprint 1; deliver manifesto + shirt as the micro-run lands.

04 · Go nano, too.

1K–50K creators in women’s lifting and intuitive-eating niches are free, more trusted than the big accounts, and far easier to actually reach. Volume beats polish here.

First move: DM 50 nano creators the manifesto with no ask attached.

05 · The Diet App Graveyard.

A participatory UGC engine on-theme with the whole brand: people screenshot themselves deleting MyFitnessPal or Noom and post it with the hero line. Defection, made visible and contagious.

First move: Ship a template and a hashtag; the three of you delete and post first.

06 · The waitlist is a club, not a form.

“Founding 1,000.” Referrals move you up the list and unlock a founding-member shirt. A free viral loop baked straight into signup — every new name is incentivized to bring the next one.

First move: Build the referral mechanic into the waitlist in Sprint 0.

07 · The shirt is walking media.

You can’t fund 1,200 yet, but ~30–50 shirts on the right backs — real lifters, aligned creators, the three of you at meets — generate “where’d you get that” organically. The deck already calls the shirt the cheapest ad in marketing; the micro-run is the pre-raise version of that.

First move: Coordinate the micro-run with Biz; get shirts on backs by Sprint 2.

08 · IRL grassroots, one city.

Start the run club and sticker drops now — gyms, meets, comps. Community before scale. A room of forty real people who feel like founders beats forty thousand passive followers.

First move: One meetup and one sticker drop in your home city in Sprint 1.

09 · Earned media via aligned writers.

The recovering-tracker cohort writes Substacks and pitches editors. Court a few honestly; one thoughtful piece by a respected voice is press you didn’t pay for and can’t buy credibly.

First move: Three warm writer conversations by end of Sprint 1.

10 · Punch up at the industry.

Counter-position diet-culture content in public — the brand’s entire voice is built for it and the reach is free. Just hold the hard line from the callout above: institutions, never people; and never inside recovery spaces.

First move: Pick one diet-culture trend a week and answer it in the HUNGER voice.

Make it travel.

If the worldview can’t move for free now, paid won’t save it later. Pre-raise is where you find out it spreads.