HUNGER.

— ENGINEERING & BUILD TRACK · PRE-RAISE

A beta that proves the worldview.

Owner: Matt — co-founder, CTO. Your job this phase: ship a beta that proves the worldview works. Move fast everywhere except the safety layer, which moves carefully on purpose.

CONFIDENTIAL · CO-FOUNDER TRACK · IN LINE WITH BETA SPRINT PLAN V2

— YOUR MANDATE

Your speed is the team’s biggest asset and, on exactly two features, its biggest risk. Build the ritual and the value loop as fast as OWT Code Agent  lets you. Build FIG’s refusals and the Guardian like someone’s wellbeing depends on them — because it does.

Your tasks, by sprint.

SPRINT 0  Lock & Unblock

WEEK 1   Decisions before a line of code.

| TASK | WHEN | DONE WHEN |
| --- | --- | --- |
| Close the FIG model / data / cost decision BLOCKER | Wk 1 | Chosen model + where health-adjacent data is processed + a per-user FIG cost figure, documented for the raise model. |
| Co-drive the numbers decision (technical read) ↳ Joint with Brand | Wk 1 | Surface the toggle-vs-none build implications. One written answer. |
| Co-sign the beta MVP cut list ↳ Joint with Brand | Wk 1 | Scoped to what’s buildable in ~3 weeks. In/out list signed. |
| Architecture spike + data-handling design | Wk 1 | Data model defined; processing locations and privacy-by-design documented. |

SPRINT 1  Build & De-risk

WEEKS 2–4   The loop, then the safety layer.

| TASK | WHEN | DONE WHEN |
| --- | --- | --- |
| Build the daily check-in + Verdict | Wk 2–3 | Energy / Mood / Sleep / Hunger / Joy in; one-truth, one-action Verdict out, in the brand voice. |
| Build the Pattern (relationships, not counts) | Wk 3 | Weekly relationship bands render; zero digits anywhere. |
| Build Guardian + intake floors — careful pass BLOCKER ↳ Advisor params from Biz | Wk 3–4 | Under-fueling alert fires correctly; advisor has reviewed the wording. |
| Implement FIG v1 + chat surface ↳ Prompt from Brand | Wk 3–4 | FIG answers real training questions and refuses below the floor in test. |
| Numbers-toggle behavior (if app tracks) | Wk 4 | Matches the discipline rules — never surfaced, never nudged — or marked N/A. |

SPRINT 2  Harden & Beta

WEEKS 5–7   Integrate, red-team, ship.

| TASK | WHEN | DONE WHEN |
| --- | --- | --- |
| Integrate FIG fully + internal QA | Wk 5–6 | Full beta loop works end-to-end internally. |
| Support the FIG red-team; fix findings BLOCKER ↳ Joint with Biz + advisor | Wk 5–6 | Adversarial cases logged and fixed so the advisor can sign off. |
| Stand up the TestFlight pipeline | Wk 6 | Invitees can install the beta cleanly. |
| Build ethics-safe telemetry | Wk 6–7 | Captures week-2 retention + screenshot/share events — without surveillance creep. |

— YOUR WATCH-OUT Two features don’t get the fast pass. FIG’s refusal logic and the Guardian ship red-teamed and advisor-signed, no matter how fast the rest comes together. Everything else — the ritual, the Verdict, the Pattern — fly. The one bug you can’t hotfix your way out of is the one that mishandles a recovering user. Treat the safety layer as the gate it is, not as a feature to optimize for velocity.

Fast where it’s safe.

The worldview is only proven if the app both delights and protects. Ship both, or you’ve shipped neither.